PROJECT PROPOSAL

Face Recognition Attendance System

Submitted by: Tuba Rehman(BSCS51F23S044) & Ayesha Aslam(BSCS51F23S028)

Institution / Organization: University of Sargodha

Supervisor: Mr. Muhammad Fahad

Date: October 2026

Abstract

Manual attendance methods are time-consuming, error-prone, and vulnerable to proxy attendance. This project proposes a Face Recognition Attendance System that automates attendance marking using deep learning. The system captures live video from a webcam, detects faces, converts them into numerical embeddings using a pretrained model such as FaceNet or ArcFace, and matches them against enrolled individuals to record attendance with date and time stamps in a secure database. Liveness detection is included to reject photo and video spoofing attempts, and a web-based admin dashboard provides enrollment, reporting, and analytics. The system will be built in Python using OpenCV, PyTorch or TensorFlow, and FastAPI or Flask, and evaluated on accuracy, precision, recall, FAR, FRR, and recognition speed, with a target accuracy of at least 95% under normal lighting conditions. The result is a contactless, accurate, and easily maintainable attendance solution suitable for educational institutions and workplaces.

Keywords: Face Recognition, Deep Learning, Attendance System, Liveness Detection, Computer Vision

# 1. Introduction

Attendance management in educational institutions and workplaces is still largely manual or based on cards and biometrics that need physical contact. Manual methods are time-consuming and prone to errors and proxy attendance. This project proposes an automated attendance system that uses face recognition to identify individuals and record their attendance in real time, without physical contact.

# 2. Problem Statement

Traditional attendance systems have several limitations:

- Roll calls consume valuable class or work time.

- Proxy attendance (marking attendance for an absent person) is difficult to detect.

- Paper records are hard to maintain, search, and audit.

- Card and fingerprint systems require physical contact and can be lost, shared, or misused.

A contactless, accurate, and automated solution is needed to address these issues.

# 3. Objectives

- Design and develop a system that detects and recognizes faces from a live camera feed.

- Automatically record attendance with date and time stamps in a secure database.

- Reduce proxy attendance through liveness (anti-spoofing) checks.

- Provide an admin dashboard for enrollment, reports, and attendance analytics.

- Achieve a recognition accuracy of at least 95% under normal lighting conditions.

# 4. Scope

In scope

- Student/employee enrollment through face image capture

- Real-time face detection and recognition

- Automated attendance marking and duplicate prevention

- Web-based admin dashboard with reports (daily, monthly, per individual)

- Export of reports in CSV/PDF format

Out of scope (for the initial version)

- Integration with third-party HR or university ERP systems

- Large-scale multi-campus deployment

- Mobile application (can be considered as future work)

# 5. Proposed Solution and Methodology

The system works in five stages:

- Enrollment: Multiple face images of each person are captured and stored along with their ID and name.

- Face Detection: Faces are located in each camera frame using a deep-learning detector (e.g., MTCNN, RetinaFace, or YOLO-Face).

- Feature Extraction: Each detected face is converted into a numerical embedding using a pretrained model (e.g., FaceNet or ArcFace).

- Matching: The embedding is compared with stored embeddings using cosine or Euclidean distance. A match above a defined threshold identifies the person.

- Attendance Logging: The recognized person's attendance is recorded with a timestamp. Repeat entries within a session are ignored.

Liveness detection (e.g., blink detection or texture-based anti-spoofing) will be added to reject photos or video replays.

# 6. System Architecture

| Layer | Description |
| --- | --- |
| Input | Webcam |
| Processing | Face detection, embedding generation, matching |
| Storage | Database of user profiles, embeddings, and attendance logs |
| Application | Backend API and admin dashboard |
| Output | Attendance records, reports, notifications |

# 7. Proposed Technology Stack

- Language: Python

- Computer Vision / ML: OpenCV, PyTorch or TensorFlow, FaceNet/ArcFace

- Backend: FastAPI or Flask

- Database: SQLite (prototype) or PostgreSQL (production)

- Frontend: HTML/CSS/JavaScript or React

- Hardware: Standard HD webcam; optional GPU for faster inference

# 8. Key Features

- Real-time recognition of multiple faces in a single frame

- Automatic, contactless attendance marking

- Anti-spoofing protection

- Role-based admin login

- Searchable attendance history and downloadable reports

- Alerts for unrecognized faces

# 9. Project Timeline

| Phase | Activity | Duration |
| --- | --- | --- |
| 1 | Requirement analysis and literature review | Weeks 1–2 |
| 2 | Dataset collection and enrollment module | Weeks 3–4 |
| 3 | Face detection and recognition model integration | Weeks 5–7 |
| 4 | Liveness detection and attendance logic | Weeks 8–9 |
| 5 | Dashboard and reporting development | Weeks 10–11 |
| 6 | Testing, optimization, and documentation | Weeks 12–13 |
| 7 | Final presentation and delivery | Week 14 |

# 10. Deliverables

- Working face recognition attendance system (software)

- Admin dashboard with reporting

- Source code and technical documentation

- User manual

- Final report and presentation

# 11. Evaluation Metrics

- Recognition accuracy, precision, recall, and F1-score

- False Acceptance Rate (FAR) and False Rejection Rate (FRR)

- Average recognition time per frame

- Performance under varying lighting, angles, and accessories (glasses, masks)

# 12. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Poor lighting or camera angle | Image preprocessing and multiple enrollment images per person |
| Spoofing with photos or videos | Liveness detection module |
| Similar-looking individuals | Tuned threshold and quality-checked enrollment |
| Slow processing on low-end hardware | Lightweight models and frame skipping |

# 13. Privacy and Ethical Considerations

Facial data is sensitive biometric information. The system will:

- Obtain explicit consent during enrollment

- Store embeddings rather than raw images wherever possible

- Restrict database access to authorized administrators

- Follow applicable data protection practices and institutional policies

# 14. Expected Outcomes

The completed system will reduce attendance time, remove proxy attendance, and provide accurate, easily accessible records. It can serve as a scalable foundation for smart campus or smart workplace solutions.

# 15. Conclusion

This project applies modern deep-learning techniques to a practical, everyday problem. It is technically feasible, uses well-established tools, and delivers measurable benefits in efficiency, accuracy, and accountability.